# Port Pro (Mobile) — Task List

Index

Port Pro (Mobile) — Task List	1

Part 1 — Client Tasks (~1 week)	2

Part 2 — Developer Tasks	5

## Part 1 — Client Tasks (~1 week)

Phase Goal

Prepare Port Pro for kickoff with:

- Initial design

- Claude-assisted UI markup

- No new backend/database

The same TigerHawk Supabase project is reused.

Client delivers:

- New repository

- Marked-up code

- Minimal docs

- Written product decisions

If something feels too technical

That is completely fine.

Focus on:

- Screen design

- Navigation

- Flows

- Mocked data

The developer handles:

- Backend wiring

- Secrets

- Supabase integration

A clean handoff is already highly valuable.

Days 1–2: Scope and Environment

1. Confirm MVP scope

Define:

- Login

- Assigned loads

- Load detail

- Driver actions

- Messaging

- POD/photos

Exclude:

- Customer portal

- Dispatch

- Finance

- Payroll

- Admin

2. Create dedicated repo

Suggested:

- port-pro-mobile

- tigerhawk-port-pro

3. Initialize project

Stack:

Expo + React Native + TypeScript + Expo Router

4. Define product identity

Document:

- Name

- Slug

- Colors

- Typography

Days 3–4: Design and Markup

5. Wireframes / Figma

Flow:

Login → Home → Load Detail → Confirmation

6. Build Claude master prompt

Must explicitly prohibit:

SUPABASE_SERVICE_ROLE_KEY

7. Mark up MVP screens

UI only:

- Layouts

- Navigation

- States

- Errors

8. Assets

Prepare:

- Icon

- Splash

- Favicon

Day 5: Mock Integration + Handoff

9. Mock data layer

Example:

src/mocks/

10. Environment variables

.env.example

Public only.

11. Handoff checklist

HANDOFF_DEV.md

12. Smoke build

Run:

npx expo start

Ready-for-developer Criteria

- Runs in Expo Go

- Functional navigation

- Complete docs

- MVP clearly scoped

## Part 2 — Developer Tasks

Each week contains:

Exactly 8 tasks

Week 1 — Repository / Supabase / Security

1.1 Repository audit
1.2 Supabase connection
1.3 RLS review
1.4 Real login
1.5 TMS ↔ mobile audit
1.6 First live query
1.7 Base hooks
1.8 CI + secrets strategy

Week 2 — Loads Domain

2.1 Table mapping
2.2 Load list
2.3 Detail screen
2.4 Refresh/cache
2.5 Cleanup vibe coding debt
2.6 Helper tests
2.7 Hook tests
2.8 Finalize API docs

Week 3 — Driver Actions

3.1 PATCH integration
3.2 Driver-only actions
3.3 Harden route
3.4 Error UX
3.5 Optimistic UI
3.6 Action tests
3.7 Cross-testing
3.8 Handoff updates

Week 4 — Documents / Photos

4.1 POD backend gap
4.2 Image picker
4.3 Validation
4.4 File linking
4.5 Offline handling
4.6 FormData tests
4.7 QA
4.8 Storage docs

Week 5 — Location

5.1 Scope decision
5.2 expo-location
5.3 Persistence
5.4 Device testing
5.5 Geo helpers
5.6 Geocoding alignment
5.7 Legal copy
5.8 Deferred documentation

Week 6 — Notifications / Realtime

6.1 Expo Push
6.2 Realtime
6.3 Subscription cleanup
6.4 Staging tests
6.5 Minimal E2E
6.6 Rate limiting
6.7 Context review
6.8 EAS docs

Week 7 — Quality / Performance

7.1 Unit coverage
7.2 Expanded E2E
7.3 FlatList optimization
7.4 Image compression
7.5 Testing checklist
7.6 QA session
7.7 Close issues
7.8 Internal build

Week 8 — Release

8.1 Semver
8.2 Final README
8.3 Rollback plan
8.4 Credential handoff
8.5 Support doc
8.6 Post-mortem
8.7 v1.1 backlog
8.8 Final handoff

Developer Notes

Primary source of truth:

- TigerHawk_TMS_Technical_Handoff.docx

- TigerHawk_TMS_Testing_Plan.docx

These define functional parity requirements.