PORT PRO

Mobile Application Kickoff Documentation

Overall Project Estimate

TOTAL ESTIMATED DEVELOPMENT TIME: 355 HOURS

(indicative estimate)

| Block | Hours (approx.) | Notes |
| --- | --- | --- |
| Client: definition, Expo repo, MVP layout with Claude, handoff | 40 h | ≈1 intensive calendar week |
| Developer: Supabase integration, vibe coding replacement, APIs/RLS, driver documents API extension, documents, optional location, optional notifications, tests, E2E, QA, builds | 315 h | 8 weeks × ~39 h; +15 h due to detected documents POST gap |

The total estimate is indicative and may vary ±25% depending on:

- MVP scope restrictions

- Client handoff quality

- Inclusion/exclusion of:

  - Background GPS

  - Push notifications

  - Advanced offline support

1. TigerHawk Monorepo Documentation Review

1.1 Root and Relevant Markdown Files

Root

- FINANCIAL_REPORTS_STRUCTURE.md

docs/

- driver_app_roadmap.md

- INTEGRATION_GUIDE.md

- DISPATCHER_API_ROUTES.md

- RATE_SYSTEM_DESIGN.md

- RLS_SECURITY_REVIEW_T22.md

- SHIPMENT_ACTIONS_IMPLEMENTATION.md

- Claude_Prompt_Templates.md

- GitHub_Setup_Guide.md

- ACCESSORIAL_*.md

- SUGGESTION_FOR_RESOLVING_GEOLOCATION.md

1.2 Word Documents (.docx)

Located at repository root.

| File | Port Pro / TMS Usage |
| --- | --- |
| TigerHawk_TMS_Technical_Handoff.docx | Technical handoff and business rules |
| TigerHawk_TMS_Testing_Plan.docx | E2E testing plan |
| WORK_PLAN_PROJECT_1.docx | Work plan |
| initial_analysis_of_the_tigerhawk_project.docx | Project history |
| docs/SUGGESTION_FOR_RESOLVING_GEOLOCATION.docx | Geolocation reference |

Source of truth:

- .docx

- .md

- README_STEPS_NEXTS.md

1.3 Global Documentation Alignment

The web TMS defines:

- Next.js + Supabase

- No native mobile app inside the same repo

- Multi-tenant security / RLS

- Dispatcher route definitions

Port Pro must:

- Respect the same data rules

- Respect RLS

- Avoid backend duplication

- Avoid database duplication

2. Recommended Mobile Project Path

2.1 Architecture Decision

| Option | Advantage | Drawback |
| --- | --- | --- |
| A) New repo: Expo + TypeScript + Expo Router (recommended) | Aligned with roadmap | Schema sync required |
| B) Monorepo with apps/mobile | Shared code | Higher CI complexity |

Recommendation

Option A

Independent repository:

port-pro-mobile

2.2 Backend and Data

- Same Supabase instance

- EXPO_PUBLIC_*

- Anonymous client only

- Privileged operations through Next.js API routes

- Never expose service role key

2.3 Functional Parity

Always cross-check against:

- TigerHawk_TMS_Technical_Handoff.docx

- TigerHawk_TMS_Testing_Plan.docx

- README_STEPS_NEXTS.md

The roadmap is aspirational.

MVP scope must be constrained in:

PORTPRO_TASK.docx

2.4 Tooling

Client

Claude for UI layout

Developer

- Jest

- Maestro / Detox

- Manual QA

2.5 Hosting

Web TMS

- Netlify (development)

- Client hosting (production)

Mobile App

HTTP dependency through NEXT_PUBLIC_APP_URL

3. TMS Code Review → Port Pro

3.1 Existing Driver Behavior

| Area | Location | Function |
| --- | --- | --- |
| Driver actions | DriverActionPanel.tsx | Valid transitions |
| Status changes | status/route.ts | Staff or assigned driver |
| Driver assignment | assign-driver/route.ts | Dispatcher only |
| Messages | messages/route.ts | Load chat |
| Wait time | wait-time/route.ts | Driver logging |
| Documents | documents/route.ts | POST restricted to staff |

3.2 Features to Reuse

- Supabase authentication

- Load list/detail

- Driver transitions

- Messaging

- Documents/photos

- Wait time (optional)

3.3 Features NOT Recommended for v1

- Customer portal

- Full dispatcher board

- Payroll / settlements

- Financial reports

- Admin

- Global fleet views

- Server-side integrations

- Dispatcher-only actions

- Advanced map stack

3.4 Risks

1. POD / Document Upload

Current POST is staff-only.

2. UI vs Security

Transition matrix validation required.

3. Driver Dashboard Navigation

Protection must remain at:

- RLS

- API validation

4. Role-Based Tasks

| Document | Content |
| --- | --- |
| PORTPRO_TASK.docx | Client tasks |
| PORTPRO_TASK.docx | 8-week execution plan |

5. Minimum Mobile Repo Checklist

- README.md

- .env.example

- HANDOFF_DEV.md

- docs/DATA_CONTRACT.md

- docs/MOBILE_API.md

- docs/STORAGE_RLS.md

6. Glossary

TigerHawk TMS

Current web platform

Port Pro

Mobile field product

Vibe Coding

Rapidly generated code that must be:

- Reviewed

- Hardened

- Tested